## Slide 1
WEEK 2
PM MINDSET
HUDDLE SERIES
J. Micah Covey
Author, Don’t Chase It
dontchaseit.com
15 MIN HUDDLE
Drive the Budget. Hold the Line.
Cost. Planning & Control. Budget Accountability. Risk. Drive & Hold.
15-Minute Daily Huddle · Monday – Friday

## Slide 2
DAY 1
MONDAY
Cost Focused
"Every dollar has a decision behind it."
15 MIN HUDDLE | WEEK 2
OPEN 2 min
Name a cost overrun on a recent project. When did you first see it coming?
FOCUS 8 min
Budget awareness is field leadership. When your team understands the budget impact of daily decisions, costs stop bleeding quietly. Talk cost openly — build a cost-conscious team.
CHALLENGE 5 min
Pull your current job cost report today. Find one line item trending over. Know why before end of day.

## Slide 3
DAY 2
TUESDAY
Planning & Control
"A plan nobody follows isn't a plan."
15 MIN HUDDLE | WEEK 2
OPEN 2 min
When was the last time your schedule actually drove the work — not the other way around?
FOCUS 8 min
Control isn't micromanagement. It's a 3-week lookahead your team believes in, updated honestly, catching drift before it becomes delay. Tight planning gives your team permission to execute.
CHALLENGE 5 min
Is your 3-week lookahead current? If not — that's today's first task.

## Slide 4
DAY 3
WEDNESDAY
Budget Accountability
"Accountability isn't a conversation — it's a system."
15 MIN HUDDLE | WEEK 2
OPEN 2 min
Have you ever let a cost issue slide because the conversation felt too hard?
FOCUS 8 min
Holding people accountable to budget starts before the overage. Set clear expectations upfront — with subs, supers, your team. When everyone owns a piece of the number, accountability becomes culture, not confrontation.
CHALLENGE 5 min
Identify one person who needs a clear budget expectation set. Have that conversation today.

## Slide 5
DAY 4
THURSDAY
Risk Aware
"The problem you ignore today is a crisis next month."
15 MIN HUDDLE | WEEK 2
OPEN 2 min
What's the one risk on your current project keeping you up at night?
FOCUS 8 min
Risk management isn't pessimism — it's preparation. The PM who sees contingency burn, scope creep starting, a sub struggling — and acts early — protects the budget before it needs saving.
CHALLENGE 5 min
Log your top three budget risks today. For each: What's the trigger? What's your move if it hits?

## Slide 6
DAY 5
FRIDAY
Drive & Hold
"You can't hold others accountable for a budget you don't own."
15 MIN HUDDLE | WEEK 2
OPEN 2 min
What shifted in how you think about budget this week?
ROUND TABLE 8 min
Where did you find a cost issue? Did you have an accountability conversation? Is your plan driving your work? What risk did you name that you'd been avoiding?
CLOSE 5 min
Budget control isn't a finance function — it's a leadership function. Own the number. Hold the line.