## Slide 1
WEEK 3
PM MINDSET
HUDDLE SERIES
J. Micah Covey
Author, Don’t Chase It
dontchaseit.com
15 MIN HUDDLE
Own It All
Road Ahead. Budget. Schedule. Decisions. Lead from the Front.
15-Minute Daily Huddle · Monday – Friday

## Slide 2
DAY 1
MONDAY
Own the Road Ahead
“The best PMs are living two weeks in the future.”
15 MIN HUDDLE | WEEK 3
OPEN 2 min
When was the last time you saw a problem coming and got ahead of it before it hit? How did you mitigate the impact if not?
FOCUS 8 min
Owning the road ahead means running your project two weeks ahead of where you’re standing. Look past today’s fire — anticipate the budget crunch, the schedule squeeze, the decision point before it arrives.
CHALLENGE 5 min
Look 14 days out on your schedule today. Name one thing that will need a decision before it becomes a problem.

## Slide 3
DAY 2
TUESDAY
Own the Budget
“The budget doesn’t manage itself. You manage it.”
15 MIN HUDDLE | WEEK 3
OPEN 2 min
What's one budget decision you've been putting off?
FOCUS 8 min
Owning the budget means treating every dollar as a decision, not an afterthought. Track committed costs, not just spend-to-date — that's the number that tells you what's actually coming.
CHALLENGE 5 min
Pull your negative-spend costs total today, not just spend-to-date. Compare it to what you have in the budget. Decide your next move.

## Slide 4
DAY 3
WEDNESDAY
Own the Schedule
“A schedule you don’t defend is a suggestion.”
15 MIN HUDDLE | WEEK 3
OPEN 2 min
Where has your schedule slipped this month — did you catch it, or did it catch you?
FOCUS 8 min
Owning the schedule means driving the critical path, not reacting to it. Know what's on it, protect it, and call out drift the moment you see it — before it costs a week, or more!
CHALLENGE 5 min
Identify the one activity on your critical path most at risk this week. Make the call today to protect it.

## Slide 5
DAY 4
THURSDAY
Own the Decision
“A decision delayed is still a decision made — just not by you.”
15 MIN HUDDLE | WEEK 3
OPEN 2 min
What decision have you been sitting on because you didn't have all the information? What if the final piece of the puzzle was you moving in a given direction?
FOCUS 8 min
Owning decisions means making the call with 80% of the information instead of waiting for 100%. The field doesn't pause for certainty — your team needs a decision-maker, not a hesitator.
CHALLENGE 5 min
Name the decision you've been delaying. Make it today — even if it's not perfect.

## Slide 6
DAY 5
FRIDAY
Own It All
“Own the road ahead, and everything else follows.”
15 MIN HUDDLE | WEEK 3
OPEN 2 min
What's one thing you own differently after this week?
ROUND TABLE 8 min
Where did you get ahead of a problem instead of reacting to it? Did you make a budget call? Did you protect the schedule? What decision did you finally make? Or were you forced to react to a decision that someone else made?
CLOSE 5 min
Own the road ahead, the budget, the schedule, the decisions — that's the job. See it before it happens. Call it before it costs you.