## Slide 1
WEEK 5
PM MINDSET
HUDDLE SERIES
J. Micah Covey
Author, Don’t Chase It
dontchaseit.com
15 MIN HUDDLE
Capture. Control. Deliver.
Scope. Narrative. Field Control. Closeout. The Full Picture.
15-Minute Daily Huddle · Monday – Friday

## Slide 2
DAY 1
MONDAY
Capture the Work
"You can't deliver what you never fully captured."
15 MIN HUDDLE | WEEK 5
OPEN 2 min
Think of a project where scope wasn't fully captured at the start. What did it cost you — in time, money, or relationships?
FOCUS 8 min
Capturing the work means owning the scope from day one. Every exclusion, every assumption, every allowance — that's your fence line. The PM who knows exactly what's inside the contract never gets surprised by a scope gap. Fuzzy scope pays out in change orders, disputes, and lost margin.
CHALLENGE 5 min
Pull your current contract scope today. Identify one assumption or exclusion that hasn't been communicated to your team or subs. Close that gap.

## Slide 3
DAY 2
TUESDAY
Control the Narrative
"If you're not telling the story, someone else is."
15 MIN HUDDLE | WEEK 5
OPEN 2 min
Has a project ever gotten away from you in perception before it got away in reality? What happened?
FOCUS 8 min
Controlling the narrative means staying ahead of the owner, design team, and your own leadership with clear, consistent communication. Bad news delivered early is a problem. Bad news delivered late is a crisis. Communicate proactively, accurately, and with a path forward every time.
CHALLENGE 5 min
What's the one thing your owner doesn't know yet that they should? Decide how you're going to tell them — and when.

## Slide 4
DAY 3
WEDNESDAY
Control the Field
"What you don't inspect, you don't control."
15 MIN HUDDLE | WEEK 5
OPEN 2 min
When was the last time you walked the job with fresh eyes — not to fight fires, but to see what's actually happening?
FOCUS 8 min
Field control is the difference between a PM and a paper manager. Lookaheads and RFI logs don't tell you what a jobsite walk does. The PM who is physically present — sees the work, talks to the foreman, notices what's off before it's wrong — controls quality, safety, and pace in a way no report can replicate.
CHALLENGE 5 min
Schedule a focused jobsite walk this week with no agenda except observation. No fires to fight. Just see what's there.

## Slide 5
DAY 4
THURSDAY
Deliver to the Standard
"Substantial completion is not the finish line. Closeout is."
15 MIN HUDDLE | WEEK 5
OPEN 2 min
How many projects have you seen drag past substantial completion? What caused the delay?
FOCUS 8 min
Delivering to the standard means finishing — not mostly finishing. Punch lists closed, commissioning complete, O&Ms submitted, training done, CO in hand. The PM who treats closeout with the same urgency as the critical path protects retention, the owner relationship, and the team's reputation for the next job.
CHALLENGE 5 min
Where does your current project stand on closeout readiness? Pick one item that's been sitting. Move it today.

## Slide 6
DAY 5
FRIDAY
Capture. Control. Deliver.
"This is the standard. Hold it."
15 MIN HUDDLE | WEEK 5
OPEN 2 min
What's the one thing from this five-week series that will change how you show up on your next project?
ROUND TABLE 8 min
Did you close a scope gap? Did you get ahead of a hard conversation with your owner? Did you walk the field with fresh eyes? Did you move a closeout item? What did you build this month?
CLOSE 5 min
Five weeks. Mindset. Budget. Ownership. Compliance. Delivery. That's the full picture. Now go be that — every day, on every project.